## Slide 1: Hampton Roads Transportation Projects Update
Robert Crum
Executive Director
HRPDC/HRTPO

## Slide 2
Hampton Roads Transportation Accountability Commission
Sales and Use Tax: 0.7%
Gas Tax: 2.8%
Per the Code of Virginia, monies must be used for transportation projects in our region that provide the highest level of congestion relief for our residents

## Slide 3
The Hampton Roads region has one of the largest interstate highway construction programs underway in the country
93% of the funding for these projects was generated by the Hampton Roads region through HRTAC
These projects include nearly 200 lane miles of I-64 improvements: the I-64/HRBT, I-64 Peninsula Widening, I-64/264 Interchange and I-64 Southside/High Rise Bridge
Currently, there are federal loans but no federal monies to HRTAC supporting these projects
Key Takeaways

## Slide 4
I-64 Peninsula Widening
Segment 1 completed

## Slide 5: I-64 Peninsula Widening
Segment 2 completed

## Slide 6
Segment 3
I-64 Peninsula Widening

## Slide 8: I-64 Gap
Widening of I-64 to six lanes Exit 234 west of Williamsburg eastward
The 29-mile gap lanes remain westward to Bottoms Bridge

## Slide 9: I-64 Gap
First 3 phases of I-64 improvements on Peninsula
HRTAC contributed $311 M
29-mile gap from Exit 234 to Exit 205 (9 miles in Hampton Roads)
Total cost of 29-mile gap estimated at just over $750 M
State Budget Year 1: $300 M
State Budget Year 2: $170 M
$470 M
Federal Funding: $ 25 M
$ 495 M
CVTA $100 M
$595 M
Smart Scale $161 M
$756 M

## Slide 10: Hampton Roads Bridge Tunnel (HRBT) Expansion

## Slide 11: Hampton Roads Bridge Tunnel (HRBT) Expansion

## Slide 12: HRBT Expansion Project
Largest single roadway project value in history of Virginia at $3.8 Billion

## Slide 14: I-64/I-264 Interchange

## Slide 15: High-Rise Bridge/I-64 Southside Widening

## Slide 16: High-Rise Bridge/I-64 South Side
August 2023 completion
9 miles of interstate widening (from 4 to 6 lanes)
New express lane in each direction constructed in the median
Widen six existing bridges
Replace Great Bridge Boulevard Bridge
Construct new High Rise Bridge for traffic toward Greenbrier
Convert existing High Rise Bridge for traffic toward Suffolk

## Slide 19: Broadband Update

## Slide 20: The Network Ring
DIGITAL PORT
13
The Network Ring will connect to the Trans-Atlantic Subsea Cables landing in Virginia Beach

## Slide 21: Our Vision
Ultimately, this will be a Fiber Optic Network Ring that will connect our entire 757 Region

## Slide 22: Spring/Summer 2022
3 Groundbreakings
Over 3,000 linear miles of fiber under construction
Notes: Good morning. I appreciate the opportunity to update you on Southside Network Authority actions regarding the Network Fiber Ring project.

## Slide 23: Fiber Ring Groundbreaking April 6, 2022

## Slide 24: Suffolk, Isle of Wight, Southampton July 14, 2022

## Slide 25: Chesapeake Connects September 15, 2022

## Slide 26: About the Network
Our digital highway consists of 288 digital strands
Fiber optics (optical fibers) are long, thin strands of very pure glass about the diameter of a human hair
  8 Strands Reserved for Cities in the Network*
  Some Strands Reserved for Education
  Other Strands Reserved for Public Safety

## Slide 27
Project Progress Map

## Slide 30: Birthplace of America Trail
Project Overview, Opportunities, and Update
Robert Crum
Executive Director
HRPDC/HRTPO

## Slide 31
TODAY: WILLIAMSBURG & JAMES CITY COUNTY ARE NEAR ONE END OF A 52 MILE TRAIL

## Slide 32
SOON: COULD BE THE CENTER FOR BIKING IN EASTERN VIRGINIA

## Slide 34
TA Set-Aside Application
(≈1.26 miles , $1,500,000)
TA Set-Aside Application (2.0 miles, $1,500,000)
TA Set-Aside Application
(1.1 miles, $1,474,400)
TA Set-Aside Application
(≈1.0 miles, $2,370,000)
TA Set-Aside Application (0.4 miles, $1,500,000)

## Slide 35: Funding Snapshot
Secured
Federal Lands Assistance Program 2.6 Miles
Smart Scale 2.6 Miles
5.2 Miles
Requested
Transportation Alternatives Set-aside 6.86 Miles
TOTAL 12.06 Miles

## Slide 36
Priority Segments

## Slide 37
Questions/Discussion

## Slide 38: Connect with us!
Follow us on our social media channels to keep up to date on the newest information and stay engaged in the regional discussion!
Facebook:
/hrpdcva
/hrtpova
LinkedIn:
/hrpdc
/hrtpova
Nextdoor:
HRPDC
HRTPO
YouTube:
@HRPDC_HRTPO